FIT3161: Software Project

Team Meeting Minutes

Meeting 1 — Kickoff Meeting

Team Number: PCS-33

Date and time of meeting: 20/8/2026 at 8:30pm

Venue: Zoom

Attendance

Present: Victor, Brandon, Joshua, Yu Hong, Zhi Hong

Apologies: None

Absences: None

Meeting Chair: Brandon

Minute taker: Victor

Meeting Agenda and Notes

| Agenda item | Key discussion points and decisions | Action item with names of team members responsible, and expected completion date |
| --- | --- | --- |
| 1. Opening & Attendance | [00:00] Brandon formally opens the meeting and announces each member’s attendance. Victor takes note of each member’s attendance. Brandon confirmed current meeting roles. |  |
| 2. Project Scope — ParaShot | [00:50] Brandon gives a run down on the ParaShot project briefly. [02:18] Each member gives their thoughts on the current project topic. [06:40] All members discuss and agree on an expected workflow/MVP. [12:50] All members contribute in brainstorming questions for the upcoming supervisor meeting. | - Everyone to brainstorm more questions to ask the supervisor in the upcoming meeting. |
| 3. Project Management Methodology | [ | - Everyone to determine which Scrum practices to adopt before project inception. |
| 4. Shared Tools & Artefacts Setup |  | - Brandon to determine what platform to use to communicate with the supervisor. |
| 5. Meeting Logistics & Schedule |  | - All members block the agreed meeting times in their calendars. - Victor to be chair for next fortnightly meeting. - Brandon to be minute taker for next fortnightly meeting. |
| 6. Work Breakdown & Role Assignment |  | - All members do research on parasite eggs identification. - Zhi Hong to set up Discord. - Joshua to set up Notion. - Yu Hong to set up GitHub, if confirmed by supervisor. - Brandon to contact the supervisor for a briefing. - Victor to list out supervisor meeting agendas. |
| 7. Conclusion |  |  |
| Agenda items for next meeting |  |  |

Date and venue of next meeting: