FIT3161: Software Project

Team Meeting Minutes

Meeting 2

Team Number: PCS-33

Date and time of meeting: 3/9/2026 at 9:13pm

Venue: Zoom

Attendance

Present: Victor, Tay Wei Yong (Brandon), Hong Zhi Hong, Liew Yu Hong, Joshua

Apologies: None

Absences: None

Meeting Chair: Victor

Minute taker: Brandon

Meeting Agenda and Notes

| Agenda item | Key discussion points and decisions | Action item with names of team members responsible, and expected completion date |
| --- | --- | --- |
| 1. Opening & Attendance | [00:45] Meeting started at 9:13 PM All 5 members presented (Victor, Brandon, Zhi Hong, Yu Hong, Joshua). 0 apologies, 0 absence [1:03] This meeting with be chaired by Victor and Minutes will be taken by Wei Yong | None |
| 2. Past Agenda Updates | Supervisor specifications and scope [2:03] Aligned again on object-detection pipeline for parasite and case-record schema with correction functionality. [2:40] Noted project origin: collaboration with Prof. Satoshi Ogawa's research on environmental/zoonotic parasite transmission. [3:07] Confirmed that the supplied datasets cover 11 parasite categories, which currently defines the practical detection scope. [3:20] Reviewed the supervisor-recommended use of YOLO and the research links/datasets provided for further study Project Tools [3:49] All tools had setted up and working without any complications. - Discord and Notion are set up and in use. - GChat is used for communication with the supervisor [4:10] Decision: GitHub will be set up before next meeting Research and model direction [6:04] Decision: proceed with YOLO as the proposed detection model, based on the Weighted Scoring Model (WSM) comparison Victor prepared. | All member: - Complete follow-up model/dataset research - Look for YOLO tutorial and share in group Due before: 17/9/2026 |
| 3. Member Updates | Victor - [05:28] Completed: WSM and preliminary functional/non-functional requirements from the supervisor discussion - [7:50] In progress: awaiting/sign-off refinement and further study of the supplied dataset resources and tutorials. - [08:21] Challenge: maintaining focus during the holiday period; overall work remain Wei Yong - [09:38] Completed: project overview linked to the workflow Upload → Detect → Verify → Record; defined the project as a screening-assistant tool for lab technicians, research assistants and parasitologists. - [12:36] In progress: refining overview/problem-statement alignment and presentation delivery. Yu Hong - [14:12] Completed: problem statement/background research: slow manual screening, expert dependency, inter-observer variability, and lack of a traceable review history in current workflows. - [17:45] In progress: sourcing further literature to strengthen the problem-statement evidence base. - [17:02] Challenge: limited literature specifically addressing case-logging/traceability gaps (most sources cover detection accuracy only). [40:54] Decision: Combine the time-consuming manual-screening and expertise-dependency points into a single, clearer problem statement (see Section 4). Zhi Hong - [18:35] Completed: SMART goals detection engine and case logging/history, each with specific, measurable, achievable, relevant and time-bound criteria. - [20:34] In progress: confirming goal details after supervisor sign-off; preparing explanations for anticipated pitch questions. Joshua - [21:50] Completed: project scope, out-of-scope items, constraints/limitations, and the two-semester schedule; sequenced Semester 2 by risk with the detection pipeline (highest risk) first and deployment scoped as a stretch goal run alongside integration testing. - [25:56] In progress: continuing topic research; refining delivery of the scope/timeline slides for the pitch. |  |
| 4. Pitch Prep | Presentation flow - [26:56] Conducted a slide-by-slide mock review and used peer feedback to improve clarity and sequence Introduction [27:53] Issues: - Lack of team introduction - Ensure presentation can give audience enough context before going into Problem statement/Opportunity [30:18] Feedback: The core problem was clearly identified. [34:47] Issue: Problem and Opportunity slides didn't align. One mentions expertise dependency, the other focuses on manual counting/time. [40:54] Decision: Merge both framings into one evidence-based problem statement, citing Capuzzo (2024). Each point should tie directly to a corresponding feature/workflow element in the overview slide. [43:10] Open item: Exact literature source for the 'manual counting' point needs verifying before the statement is finalised. Project Overview [44:06] Decision: Explicitly tie each problem-statement point to its corresponding feature on this slide Weighted Scoring Model (WSM) [55:58] Issue: The slide's purpose within the pitch narrative was unclear justifying the model choice vs. justifying the overall project direction. [56:24] Decision: Scope the WSM slide specifically to justify the YOLO model choice, with supporting citations added. SMART goal [58:39] Issue: Whether 70% minimum detection accuracy is an appropriate baseline, given published comparable models reach ~90–97%. [59:14] Decision: Retain 70% as a conservative, defensible baseline that the team can demonstrably exceed. Scope, Constraints, Timeline & Positioning [1:08:11] Feedback: Timeline is comprehensive and convincingly shows the project can be finished on time. Joshua to foreground the reasoning behind each phase. [1:05:40] Issue: Product positioning statement (screening-support tool, not a clinical-diagnosis product) was accidentally left out of the slide. [1:09:14] Decision: Re-add the positioning statement Rehearsal [1:15:56] Online rehearsal: Monday, after 2:00 PM. [1:15:56] Physical rehearsal: Tuesday, ~11:00 AM (tentative, ahead of the presentation slot). | Brandon: re-add team introduction slide and product positioning statement. Due: before rehearsal Brandon & Yu Hong: merge and revise the problem statement slide. Due: before rehearsal Yu Hong: verify literature source for the manual-counting reference; raise with supervisor if unresolved. Due: before next supervisor meeting Victor: add citations/reasoning to WSM slide. Due: before rehearsal Joshua: re-add positioning statement; add brief rationale for out-of-scope items. Due: before rehearsal |
| 5. Supervisor | [1:16:46] Decision: Continue the bi-weekly supervisor meeting cadence, scheduled sometime in the coming week, subject to the supervisor's calendar availability. | Brandon: contact supervisor to confirm the next meeting slot. Due: this week |
| 6. Agenda items for next meeting | [1:17:57] Agenda items for next meeting: - Report back on dataset and model research (shared learning so the team starts from a common baseline). - Decide on technical stack and development workflow. - Set tech roles. | None |
| 7. Meeting Closing | [1:20:10] Victor (Chairman) confirmed all agenda items were covered, thanked members for attending, and formally closed the meeting. | None |

Date and venue of next meeting: 17 September