FIT3161: Software Project

Team Meeting Minutes

Meeting 3

Team Number: PCS-33

Date and time of meeting: 17 September 2026, 8:17PM

Venue: Zoom

Attendance

Present: Victor, Brandon, Joshua, Yu Hong, Zhi Hong

Apologies: None

Absences: None

Meeting Chair: Brandon

Minute taker: Zhi Hong

Meeting Agenda and Notes

| Agenda item | Key discussion points and decisions | Action item with names of team members responsible, and expected completion date |
| --- | --- | --- |
| 1. Opening & Attendance | [20:17:20] Meeting started at 8:17 PM. All 5 members present (Victor, Brandon, Zhi Hong, Yu Hong, Joshua). 0 apologies, 0 absences. [20:17:45] Meeting chaired by Brandon; minutes taken by Zhi Hong. | None |
| 2. Sharing on model research | Each member reported back on their YOLO/dataset research so the team starts from a common baseline. [20:18:55] Victor — shared the Ultralytics "Train Your First YOLO" course and the Ultralytics detection-task docs as the recommended starting point for the team. [20:21:10] Brandon — shared a video comparing the different YOLO versions/variants, covering the trade-offs between them for the parasite-detection use case. [20:22:55] Joshua — Shared a PyImageSearch walkthrough on training the YOLOv5 object detector on a custom dataset, as a practical reference for working with the supplied 11-category parasite datasets. [20:30:55] Decision: Final choice of YOLO variant deferred until after the mid-semester break (decision taken under Item 3 — Tech Roles). | All members: work through the shared YOLO tutorials before the model-selection discussion. Due: after mid-semester break |
| 3. Tech Roles | [20:24:40] Proposed role structure for Semester 2 implementation: • Full-stack (QA + frontend + backend) — web app • Full-stack (QA + frontend + backend) — mobile app • AI engineer ×2 — detection model training and evaluation • Product manager [20:30:55] Decision: Confirm AI model selection after the mid-semester break, then begin model training around Weeks 9–10. [20:33:15] Discussion: Roles are not yet assigned to individuals; a poll will be set up so members can indicate preferences rather than assigning on the spot. | Brandon: set up a poll for role selection. Due: before next meeting All members: submit role preference in the poll. Due: before next meeting All members: discuss and confirm AI model selection. Due: after mid-semester break AI engineers (TBC): begin model training. Due: Weeks 9–10 |
| 4. Discussion on supervisor feedback | [20:34:00] Reviewed feedback from the supervisor on project direction: [20:34:30] Prioritise the detection pipeline — the pipeline is the highest-risk component and should be built first, consistent with the Semester 2 risk-ordered schedule. [20:34:50] Implement basic authentication and case ownership — each case record should be tied to the user who created it, supporting the traceable review history identified in the problem statement. [20:35:25] Plan the architecture — produce a system architecture plan before implementation begins. [20:35:50] Decision: Architecture planning to be shared and reviewed at the next meeting (see Item 8). | All members: draft system architecture plan. Due: before next meeting All members: scope basic authentication and case-ownership requirements. Due: before next meeting |
| 5. Discussion on pitch feedback | [20:38:50] Reviewed feedback received on the pitch presentation. [20:39:00] Issue: Feedback flagged the deployment phase in the timeline as unrealistic — it was scheduled to run in parallel with integration testing at the end of Semester 2, leaving no buffer if the detection pipeline slips. [20:39:50] Decision: Joshua to revise the timeline so deployment has its own allocated window rather than overlapping integration testing, and to state the fallback if the pipeline runs late. | Joshua: revise the timeline to resolve the deployment issue. Due: before next meeting |
| 6. Supervisor | [20:41:05] Decision: Continue the bi-weekly supervisor meeting cadence; next supervisor meeting to be scheduled around Week 9, subject to the supervisor's availability. | Brandon: contact the supervisor to confirm a Week 9 slot. Due: this week |
| 7. Agenda items for next meeting | [20:45:30] Agenda items for next meeting: • AI model sharing — report back on the tutorials and converge on the YOLO variant • Updates on tech roles — confirm assignments from the poll • Sharing on plan architecture — review the drafted system architecture | None |
| 8. Meeting Closing | [20:46:30] Brandon (Chairman) confirmed all agenda items were covered, thanked members for attending, and formally closed the meeting. | None |

Date and venue of next meeting: 8 October