FIT3161: Software Project

Team Meeting Minutes

Meeting 4

Team Number: PCS-33

Date and time of meeting: 9 October 2026, 2:17 pm

Venue: Zoom

Attendance

Present: Victor, Brandon, Joshua, Yu Hong, Zhi Hong

Apologies: None

Absences: None

Meeting Chair: Yu Hong

Minute taker: Zhi Hong

Meeting Agenda and Notes

| Agenda item | Key discussion points and decisions | Action item with names of team members responsible, and expected completion date |
| --- | --- | --- |
| 1. Opening & Attendance | [14:17:00] Meeting started at 2:17 PM. All 5 members present (Victor, Brandon, Joshua, Yu Hong, Zhi Hong). 0 apologies, 0 absences. [14:17:12] Meeting chaired by Yu Hong; minutes taken by Zhi Hong. | None |
| 2. Past action updates | [14:18:25] Role poll from Meeting 3 completed by Brandon; the poll results were used to confirm roles (see Item 3). | None |
| 3. Roles | [14:19:20] Five roles identified for implementation: 2 AI engineers, a product manager, 2 full-stack developers + test engineers. Roles are flexible; any changes are communicated in the group chat to avoid missed work or conflicts. [14:19:38] Product manager redefined as not purely managerial: contributes hands-on to development and AI training, and approves finished work (with a quick check or a mock run-through of the application) before it is marked complete, since there is no separate QA or front-end lead. [14:23:24] Decision: Focus on the web app first to keep scope manageable and avoid splitting effort across two platforms; full-stack members work together, and move to mobile if the web app is finished early. [14:24:42] Decision: AI engineers start model training during the semester break and into the next semester; all members study the AI components during the break so everyone understands how the system works. [14:26:43] Decision: A checklist with a checkpoint per feature will be set up before implementation to track what is done, ongoing or outstanding. [14:27:10] Assignments: Zhi Hong and Joshua - full-stack ; Yu Hong and Victor - AI engineers (model training and evaluation); Brandon - product manager plus development support. | Yu Hong and Victor: begin model training and evaluation during the semester break. Due: start of next semester All members: study AI and YOLO during the semester break. Due: start of next semester |
| 4. Updates from Supervisor | [14:27:48] Single vs. multiple detection - Yu Hong reported the supervisor said single-image detection is fine. Zhi Hong proposed single detection first, then multiple if time permits. Brandon was unsure if the team had the capability to bound two parasites in one image. Victor ran a YOLO test showing multiple objects can be detected in one image, each with its own confidence (for example 0.9 for the largest), but accuracy may drop with multiple species since labels only show above the confidence threshold. [14:28:40] Decision: Single detection set as the baseline because multi-species detection risks lower accuracy and needs more training-data effort; multi-species detection is a stretch goal if time permits. [14:29:50] Batch / multiple image upload (a folder of images, separate from multi-detection) - Victor noted more images simply means longer run time, and an estimated run time could be shown. Concern raised: large file sizes may affect inference speed, and without limits the system could be misused. Brandon suggested a size or folder limit. Formats currently accepted are PNG and TIFF. [14:36:18] Decision: Standardise on one image format and convert uploads to it to keep input size consistent and protect inference speed; image resizing is required. [14:36:44] Issue: The supervisor raised where uploaded images should be stored (for example 200 images in one session). [14:37:27] Decision: Research feasibility and propose a minimum batch baseline to the supervisor, and avoid over-promising in the proposal because the storage and processing limits are not yet known. [14:38:19] Training platform - Brandon recommended Colab and introduced Hugging Face as a pay-as-you-go option (top up credits, choose GPU units). The team has a Colab subscription through the Deep Learning unit. Victor has so far trained locally and not used Colab. YOLO has 5 complexity levels; the team will assess which level is feasible given resources. [14:40:44] Decision: Continue with Google Colab for now; Hugging Face to be compared on price and GPU options, with a decision at the next meeting. | Brandon: compare Hugging Face pricing and GPU options against Colab. Due: 22 October 2026 All members: research storage options for batch images and propose a minimum batch baseline to the supervisor. Due: 22 October 2026 |
| 5. ⁠Project decisions and final slide delegation | [14:42:57] Reviewed the teaching team’s required structure for the final presentation (nine sections). Three new sections must be added or fixed: project plan (including the Gantt chart), project design (wireframes) and project risk analysis. [14:45:40] Decision: Each member takes back the section they presented in the mid-semester pitch and updates it. New sections: project plan and scope - Brandon and Joshua; project design - Yu Hong and Zhi Hong; project risk analysis - Victor. Members work separately first and reconvene to combine. | Brandon and Joshua: update the project plan and scope. Due: 12 October 2026 Yu Hong and Zhi Hong: produce the project design and wireframes. Due: 12 October 2026 Victor: complete the risk analysis. Due: 12 October 2026 All members: update their original slide sections and the conclusion. Due: 12 October 2026 |
| 6. Final presentation timeline plan | [14:47:47] Final presentation is in Week 12. [14:49:47] Decision: Finish core slide content by Monday 12 October (delay to Tuesday only if needed), working over the weekend, then submit for supervisor sign-off before presenting. [14:50:03] Decision: After finalising, run an online practice first, then at least one physical practice on campus of 2-3 hours, because time limits and transitions were weak last time. Some members have tests early in the week, so the date needs coordination. [14:50:33] Brandon to look out for the room booking, as was done last time. Members can message the group with available dates before the end of the day or tomorrow. | Brandon: book a campus room for physical practice. Due: before Week 12 All members: share availability for the practice session in the group chat. Due: 10 October 2026 All members: submit the draft slides to the supervisor for sign-off. Due: before the presentation |
| 7. Agenda items for next meeting | [14:51:56] Agenda items for next meeting: - Supervisor wrap-up (30 minutes, online, 4:00-4:30 PM in Week 12); members prepare any questions - Group proposal and report - Training platform decision (Colab vs. Hugging Face) - Next-semester direction after the supervisor wrap-up | Action: All members: prepare questions for the supervisor wrap-up. Due: 22 October 2026 |
| 8. Meeting Closing | [14:55:45] Yu Hong (Chair) summarised the discussion - supervisor updates, role assignments, slide delegation and presentation plan and confirmed all agenda items were covered. The meeting formally closed at 2:55 PM. | None |

Date and venue of next meeting:  22 October